# Product Requirements Document (PRD)

## India-First Jewellery & Gifting E-commerce MVP

Version: 0.1 — founder review draft
Date: 17 October 2026
Status: Ready for review; key business and integration decisions remain open
Brand name: TBD
Market: India only for MVP
Initial budget: Up to ₹50,000
Business model: Supplier-fulfilled / dropshipping, initially managed manually

Purpose of this document: Define the first launchable product. This is deliberately an MVP: fast, accessible, distinctive, SEO-ready, and straightforward to operate. High-cost features and automation will be added only when the business has evidence to justify them.

## 1. Executive summary

Build a modern, youthful Indian e-commerce brand with a small curated catalogue, a fast mobile-first storefront, secure checkout, simple order administration, supplier-fulfilled delivery, and a corporate-gifting enquiry funnel. The website should have a distinctive visual identity and tasteful motion, while keeping product discovery, trust, checkout, and page speed ahead of animation complexity.

The first commercial experiments are:

- Silver-coated frame: supplier cost ₹450; proposed retail price ₹1,200. Exact base material, silver coating description, shipping/packaging inclusions, tax treatment, and return terms must be verified before publication.

- Peacock ring: supplier cost ₹8,000; proposed retail range ₹12,000–₹14,000. Supplier describes it as silver-plated/coated. Keep it unpublished until composition, craftsmanship/value claims, product documentation, shipping insurance, sizing, and return economics are confirmed.

Initially, the frame is the lower-risk test product. A corporate-gifting landing page will capture leads, but the MVP will not include a full B2B portal or automated supplier integration. The admin will manage product availability and fulfilment manually.

## 2. Product vision and positioning

Working positioning: A contemporary Indian gifting and design brand offering distinctive pieces for personal milestones, thoughtful gifts, and self-expression.

Working brand promise: “Jewellery and gifts with a story.” This is a placeholder, not final brand copy.

### Product principles

- Trust before hype: describe materials, coating, sizing, care, dispatch time, delivery, and returns accurately.

- Design-led, not animation-led: distinctive art direction and restrained motion; avoid heavy effects that delay shopping.

- Small catalogue, strong merchandising: start with one validated live product and only publish the ring when its claims and price are defensible.

- India-first operations: INR pricing, Indian addresses and phone formats, locally suitable payments, domestic shipping policies, and GST/invoice requirements verified before launch.

- Manual first, automate later: human-reviewed supplier fulfilment until volume and supplier capabilities justify integration.

## 3. Business objectives and success measures

### Objectives

- Launch a real, secure, mobile-first store within the ₹50,000 overall initial budget.

- Validate customer interest and fulfilment quality on a minimal set of SKUs.

- Create a consistent brand foundation that can support more products later.

- Capture and manage corporate-gifting enquiries using a low-friction form.

- Establish technical SEO and content practices that support classic search and AI-powered search experiences.

- Instrument the user journey so the founder can see where visitors drop off and whether sales are profitable.

### MVP success measures (not sales guarantees)

- A customer can discover a product, understand its composition and terms, place an order, and receive an order confirmation without manual developer intervention.

- An admin can edit product content/availability, review orders, submit a supplier order, and record a tracking number.

- Analytics record product view, add-to-cart, checkout start, purchase, and corporate enquiry events.

- No critical checkout/security defects remain at launch.

- Representative pages target good Core Web Vitals at the 75th percentile when sufficient real-user data exists: LCP ≤ 2.5 s, INP ≤ 200 ms, CLS ≤ 0.1. These are performance targets, not guarantees.

- Search engines can access crawlable page content, unique metadata, canonical URLs, sitemap, robots rules, and valid structured data where appropriate.

- Actual contribution per order can be calculated using supplier, delivery, packaging, payment, return, tax, and acquisition costs.

## 4. Target users and primary journeys

### Consumer / gift buyer

Wants an attractive, trustworthy product with accurate material details, clear total price, delivery expectations, simple checkout, and support if something goes wrong.

Journey: Home or landing page → collection/product page → product details and delivery/returns → cart → guest checkout → payment/order confirmation → tracking/support.

### Corporate gifting buyer

Wants a supplier who can confirm budget, quantity, personalisation, packaging, lead time, delivery location, invoicing, and reliability.

Journey: Corporate gifting page → browse/ download curated catalogue (PDF may be handled manually at launch) → enquiry form → email/phone follow-up → quote and sample (manual process).

### Store operator / founder

Needs to manage product copy, prices, publication status, product availability, orders, tracking, policy pages, and corporate enquiries without changing code for routine tasks.

Journey: Protected admin → update SKU/product availability → review new order → confirm supplier stock → place supplier order → record tracking/status → handle exception/refund/contact.

## 5. Scope

### In scope — MVP / Release 1

- Responsive storefront, optimised for mobile.

- Home page with a clear value proposition, featured product, category/gifting paths, trust details, and corporate-gifting CTA.

- Shop/collection page with small curated catalogue; simple sort/filter only if useful for the actual SKU count.

- Product detail pages with product-specific title/description, clear photos, price, availability, material/composition, care, size/dimensions, dispatch estimate, shipping/returns, and support link.

- Cart and guest checkout.

- One online payment gateway selected and approved before launch. Razorpay is a candidate for India; exact integration is a later technical decision. No payment-card data stored by the application.

- COD decision pending fraud/RTO economics and supplier support. If enabled, it must be configurable, clearly disclosed, and measurable.

- Order confirmation page and email; customer-support contact details.

- Lightweight protected admin for products, order list/detail, status changes, tracking number, and corporate enquiries.

- Manual supplier fulfilment workflow: confirm availability, submit order to supplier, record supplier reference/tracking, and handle exceptions.

- Corporate gifting lead form: organisation/contact, email/phone, gift type, quantity range, budget per gift, delivery date/location, customisation notes, consent/notice text.

- About, Contact, FAQ, Shipping, Returns/Refunds, Privacy, Terms, and Grievance/Support information, reviewed for applicable Indian legal requirements before launch.

- Technical SEO basics, Product/Offer JSON-LD where eligible, Organization, BreadcrumbList, sitemap.xml, robots.txt, canonical URLs, open-graph metadata, Search Console/Analytics setup.

- Basic analytics events and a simple weekly business dashboard/reporting workflow.

### Out of scope — MVP

- Native iOS/Android apps.

- International/euro/North America selling, multi-currency, or multilingual support.

- Marketplace/multi-vendor seller accounts.

- Full B2B customer accounts, negotiated price lists, bulk cart, purchase-order workflow, credit terms, or approval flows.

- Automated supplier inventory/order API integration unless the supplier already has a low-effort supported interface and it is prioritised after launch.

- Loyalty points, referrals, subscriptions, wishlist, complex personalisation, advanced search, AI shopping chatbot, AI-generated product claims, virtual try-on, AR, 3D product viewers, and elaborate GSAP sequences.

- Large editorial blog or automated content generation. A small set of useful, human-reviewed buying/care FAQs is sufficient initially.

### Later phases

- Expand SKU catalogue and collections after validating demand, contribution margin, and supplier reliability.

- Automated supplier order placement/tracking and inventory sync if available.

- Reviews and user-generated content with moderation and authenticity controls.

- Gift bundles, occasion filters, gift cards, creator/referral programs, and abandoned-cart recovery.

- Enhanced corporate quotation management, downloadable dynamic catalogue, bulk-order workflow, and CRM integration.

- Additional countries only after Indian operations and unit economics are stable.

## 6. Product and catalogue requirements

### Initial SKU records

SKU A — Silver-coated frame (candidate launch SKU) - Supplier cost: ₹450 (user-provided; inclusions not confirmed). - Proposed retail: ₹1,200 (user-provided). - Required before publication: exact base material, coating description, size/dimensions, weight where helpful, packaging, supplier photos or approved product photography, dispatch SLA, shipping cost, breakage handling, returns/exchange terms, tax/invoice information, and product availability confirmation process. - Do not claim “solid silver” or “925 sterling silver” without reliable evidence.

SKU B — Peacock ring (draft/unpublished until verified) - Supplier cost: ₹8,000 (user-provided). - Proposed retail: ₹12,000–₹14,000 (user-provided). - Known material statement: silver-plated/coated; composition/purity otherwise unknown. - Required before publication: exact material and base metal, plating/coating specification, stones (if any), size/resize policy, weight and dimensions, care instructions, evidence for design/craftsmanship/value claims, high-quality real product images/video, authenticity documentation where applicable, insured-shipping quote, and written return/damage arrangement. - Do not describe it as solid silver or 925 silver unless independently substantiated. Price acceptance is unvalidated; no paid ads until product-market and value proposition are tested.

### Catalogue behaviour

- Each product has a stable internal SKU, slug, name, short and long description, images with alt text, price in INR paise, status (draft/published/archived), supplier cost (admin-only), public material attributes, dispatch estimate, stock/availability state, shipping/return notes, SEO title/description, and created/updated timestamps.

- Supplier cost and internal margin are never exposed to public clients or included in public JSON-LD.

- Products can be draft, published, unavailable, or archived. Unavailable products cannot be purchased.

- The backend is the source of truth for price and availability at checkout; never trust client-submitted price totals.

- Price changes and out-of-stock status must propagate to product pages and structured data.

## 7. Functional requirements and acceptance criteria

Priority definitions: P0 = required for launch; P1 = valuable if time/budget allow; P2 = later.

### Storefront and discovery

- FR-01 (P0): Home, collection, product, cart, checkout, confirmation, informational-policy, and corporate-gifting pages are responsive at common mobile, tablet, and desktop widths.

- FR-02 (P0): Product detail pages show real product images, accurate composition/material copy, total price, availability, dimensions/sizing where relevant, care, shipping/dispatch estimate, return policy, and contact/help route.

- FR-03 (P0): Each indexable page has a unique title, meta description, canonical URL, open graph fields, one clear primary heading, useful internal links, and readable text present in server-rendered HTML.

- FR-04 (P0): Cart quantity updates and removal work; totals are recalculated server-side before order creation.

- FR-05 (P0): Guest checkout validates name, phone, email, shipping address, postal code, and any required delivery fields; displays a final price/order summary before payment.

- FR-06 (P0): The site clearly displays shipping, returns, privacy, terms, support/grievance, and payment information before the customer commits to purchase.

- FR-07 (P1): Category/occasion navigation and a lightweight search/filters are added only when catalogue breadth warrants them.

### Payments and orders

- FR-08 (P0): Payment provider session/order is created server-side; webhook signatures are verified server-side; duplicate webhook delivery does not create duplicate orders or fulfillment events.

- FR-09 (P0): An order record is persisted with line-item snapshots (SKU/name/price/quantity at time of order), customer/shipping details, payment state, fulfilment state, totals, timestamps, and provider references.

- FR-10 (P0): A payment/order confirmation email is sent or queued after the appropriate verified state. Email failures are logged and retried; the order itself is not lost if email fails.

- FR-11 (P0): Admin can view orders, update a controlled status, add tracking/provider details, and see an audit trail of important status changes.

- FR-12 (P0): Fulfilment states have explicit allowed transitions; e.g. pending payment → paid → awaiting supplier confirmation → processing → shipped → delivered, with cancelled/refunded/exception paths. Actual state machine to be specified in LLD.

- FR-13 (P0): No live order is accepted when a product is explicitly unavailable. Because supplier availability is not integrated, a human must verify stock and the store must display a realistic dispatch window. Policy for supplier stock-outs after payment must be approved before launch.

- FR-14 (P1): Customer-facing order tracking page or link is added if carrier/provider data is available; otherwise, email/WhatsApp updates are manually managed for MVP.

### Admin and corporate gifting

- FR-15 (P0): Admin routes are inaccessible to anonymous users; role checks are enforced on the server, not only in the UI.

- FR-16 (P0): Admin can create/edit/publish/unpublish products, images, prices, material fields, SEO metadata, and availability. Supplier costs are admin-only.

- FR-17 (P0): Corporate enquiry submission is validated, persisted, timestamped, and notifies the business email. An admin can mark its status (new/contacted/quoted/won/lost) and add notes.

- FR-18 (P0): The corporate form asks for business contact, company, expected quantity, budget, required delivery date, location, and optional customisation. Avoid collecting unnecessary personal data.

- FR-19 (P1): Downloadable corporate catalogue and tiered quotation templates may be maintained manually until demand warrants tooling.

### Analytics and operational visibility

- FR-20 (P0): Events exist for product_view, add_to_cart, begin_checkout, purchase (only after verified payment/order state), and corporate_enquiry_submit. Events must avoid exposing sensitive personal data.

- FR-21 (P0): The founder can report weekly on visits, product views, add-to-cart rate, checkout completion, paid orders, order value, refund/return rate, corporate leads, and contribution margin using known costs.

- FR-22 (P1): Email/CRM automation and abandoned checkout flows are added after consent/privacy and provider requirements are reviewed.

## 8. Technical direction (provisional)

### Recommended MVP stack

- Storefront/rendering: Next.js App Router + React + TypeScript, using server components and static/server rendering where appropriate.

- Server/API: Start with Next.js Route Handlers/server actions in the Node.js runtime for product, checkout, order, admin, and enquiry operations. This keeps deployment and operations simpler than running a separate Express service for a two-SKU launch.

- Database: MongoDB Atlas with schema validation at the application boundary and explicit indexes. Use a maintained MongoDB driver or a suitable ODM after the LLD decision.

- Styling/components: Tailwind CSS plus a small accessible component system (e.g. shadcn/ui) with a custom brand layer.

- Motion: CSS transitions and transforms for most effects; optionally Motion/Framer Motion for a few high-value moments. Respect prefers-reduced-motion. Avoid adding GSAP unless a specific interaction truly requires it.

- Payments: Indian provider such as Razorpay, pending account eligibility, fee review, settlement behaviour, webhook support, and a successful sandbox test.

- Email: Transactional email provider selected before launch; SPF, DKIM, and DMARC configured for the sending domain.

- Hosting/CDN: Choose after a deployment spike; prefer CDN delivery for assets, HTTPS, preview deployments, environment secrets, and easy rollback.

- Monitoring: Error reporting and uptime checks, plus lightweight structured logs. Avoid unnecessary infrastructure at MVP scale.

### Why this is a MERN-adjacent recommendation

Next.js is React-based and runs on Node.js, while MongoDB remains the database. It replaces a separate Express layer with built-in server endpoints for the MVP. That is a deliberate reduction in operational complexity, not a rejection of React/Node/MongoDB. Add Express as a separate API only if there is a real need for a reusable API consumed by multiple clients, supplier integrations, or independent scaling. If strict classic MERN is a non-negotiable requirement, record it as an architecture decision and plan the extra deployment, authentication, CORS, logging, and API-contract work explicitly.

### Prohibited shortcuts

- No secrets, payment keys, or database credentials in browser code or source control.

- No accepting prices or payment status from client state without server verification.

- No long-lived admin credentials hardcoded in the codebase.

- No fake reviews, fake scarcity, unsupported silver/purity claims, or copied competitor content.

- No dependency on client-rendered-only product data for critical SEO content.

## 9. Performance, SEO and AEO requirements

### Performance

- Target good Core Web Vitals on the 75th percentile of real visits as data becomes available: LCP ≤ 2.5 seconds, INP ≤ 200 milliseconds, CLS ≤ 0.1.

- Initial internal QA target: Lighthouse mobile performance ≥ 90 on representative home/product pages in a stable test environment. This is a budget, not a promise; repeat after image/content/third-party-script changes.

- Use responsive AVIF/WebP images when supported, explicit image dimensions/aspect ratios, lazy-load below-the-fold media, and prioritise only the real hero image.

- Keep above-the-fold JavaScript small; do not load animation or analytics bundles unnecessarily on every route.

- Avoid autoplay video with sound, expensive scroll-bound effects, layout-triggering animation, and large third-party chat widgets in the initial build.

- Use caching/revalidation for catalogue pages while ensuring price and availability changes invalidate relevant cache entries.

### Classic SEO

- Server-render/SSG public product and category content so core text and links appear in initial HTML.

- Unique descriptive titles/meta descriptions, canonical URLs, stable human-readable slugs, heading hierarchy, descriptive anchor text, internal links, and meaningful alt text.

- Valid sitemap.xml and robots.txt; ensure products meant to be indexed are crawlable. noindex checkout/account/admin/private URLs as appropriate.

- JSON-LD: Organization and BreadcrumbList site-wide where applicable; Product/Offer on purchasable product pages only with visible facts matching the structured data. Never fabricate ratings/reviews or use unsupported values.

- Submit the site to Google Search Console, monitor indexing/merchant listing warnings, and use Google Analytics or a privacy-reviewed equivalent for traffic/conversion analysis.

- Keep product price/availability consistent across visible page content, structured data, and any future merchant feed.

### AEO / answer-engine discoverability

For this PRD, AEO means making pages clear, factual, useful, crawlable, and easy for search systems to interpret—not attempting to game AI answers.

- Create useful, original explanations for material/coating, care, sizing, delivery, returns, gifting occasions, and product selection.

- Add concise FAQs where they answer real customer questions; make answers visible in page content and keep them current.

- Make facts consistent across product pages, policies, social profiles, and any future merchant listings.

- Use structured data only where supported and aligned to the visible page.

- Measure organic impressions/clicks and indexed pages in Search Console; do not promise inclusion in AI Overviews or AI-generated answers.

- Do not add an llms.txt file or custom AI schema as a launch blocker; Google’s current guidance says there are no extra technical requirements or special structured data for its AI features beyond SEO fundamentals.

## 10. Visual and interaction direction

Art direction: youthful, editorial, metallic/silver neutrals with one expressive accent colour; product imagery should carry the visual system. Brand name and palette remain undecided.

### Motion principles

- Use a fast, polished hero reveal, subtle product-card hover/press states, small cart-drawer transitions, and restrained page transitions.

- Animations must not block access to the product title, price, add-to-cart action, or essential policy copy.

- All interactions work by keyboard and touch; no hover-only information.

- Honour reduced-motion preferences and avoid parallax on essential content.

- Product image authenticity and readability outrank visual spectacle.

### Accessibility

Target WCAG 2.2 AA practices where applicable: semantic HTML, keyboard navigation, visible focus, sufficient contrast, labelled fields/errors, accessible dialogs/drawers, descriptive image alt text, and usable 44×44 CSS pixel target sizing where practical.

## 11. Security, privacy and compliance requirements

- Enforce HTTPS; store secrets in deployment environment settings; rotate compromised keys.

- Validate and normalise all external input; apply server-side authorisation to admin routes and API actions; rate-limit login, checkout creation, enquiry submissions, and other abuse-prone endpoints.

- Verify payment webhooks and make order processing idempotent. Never store raw card data.

- Restrict admin functionality by role; log critical actions without logging secrets or unnecessary personal data.

- Use secure session/cookie settings appropriate to the auth approach; protect against injection, cross-site scripting, CSRF where relevant, and insecure direct object references.

- Publish accurate legal and policy pages, grievance/support contact, seller identity, pricing/shipping/return terms, and product claims before launch. Have a qualified Indian professional confirm GST/invoicing, consumer-protection, privacy/data handling, and any hallmarking/material disclosure obligations that apply to the actual products and business structure.

- Marketing pixels, remarketing, and email collection must be reviewed against applicable privacy/consent obligations before enabling.

## 12. Template/repository evaluation

The project is small enough that a starter can reduce UI setup time, but no repository should be treated as a complete, secure, India-ready dropshipping system without audit.

### Candidate A — Next.js Ecommerce Starter by Epic Design Labs

Repository: https://github.com/Epic-Design-Labs/nextjs-ecommerce-starter
Potential fit: Good candidate for storefront scaffolding. README describes Next.js App Router, TypeScript, Tailwind CSS, shadcn/ui, product catalog, cart, checkout flow, auth/account shells, dynamic metadata, sitemap/robots, JSON-LD helpers, accessibility features, and an MIT license. Product data and repository layer are configurable; checkout uses a pluggable provider with a demo provider.

Caveats: GitHub activity/ adoption appears modest (repository page showed 12 stars and 10 commits when checked on 17 Oct 2026). Demo account credentials, JSON-backed data, demo checkout provider, auth/session handling, admin authorisation, and dependency/security posture need a code audit. Do not deploy it as-is with live customers. The existing behaviours are scaffolding, not proof of production readiness.

Recommendation: Use as a candidate UI scaffold only, subject to a clean clone/build/test, license review, dependency audit, and focused inspection of checkout/auth/data persistence. Replace demo data and demo payment behaviour; add the production database, verified payment webhooks, supplier-fulfilment process, and tested admin access.

### Candidate B — Vercel Commerce

Repository: https://github.com/vercel/commerce
Potential fit: High-quality server-rendered Next.js commerce patterns.

Caveat: Current project positioning says Vercel will actively maintain the Shopify version. It is better fit if the business chooses Shopify as commerce backend, not if MongoDB/custom backend is a firm requirement.

### Candidate C — Medusa + Next.js starter

Documentation: https://docs.medusajs.com/resources/nextjs-starter
Potential fit: More mature commerce primitives, with headroom for more complex catalogue and operations.

Caveats: Medusa uses its own commerce backend and PostgreSQL rather than MongoDB. More infrastructure and concepts than this two-SKU MVP probably needs. Official documentation notes the standalone Next.js starter is deprecated since Medusa v2.14.0; use the currently documented create-medusa-app starter path if selecting Medusa.

### Decision

Provisional recommendation: Start with Candidate A for design/product-list UI only, then implement the minimum secure backend and real payment/fulfilment flows. Re-evaluate before coding if the founder prefers quickest time-to-market over custom architecture; a managed platform such as Shopify could reduce maintenance burden, though it changes the stack and adds platform/payment/app costs.

Repository adoption gate: 1. Clone and run on supported Node version. 2. Review license and transitive dependencies. 3. Run lint, type-check, tests, production build, and available security audit. 4. Trace checkout end-to-end; confirm all price calculations and order creation occur server-side. 5. Trace auth/admin routes and remove demo credentials and insecure placeholders. 6. Confirm actual HTML output, metadata, image handling, schema correctness, mobile performance, and reduced-motion behavior. 7. Create an issue list and estimate the cost of replacing mock data/auth/checkout before adopting.

## 13. Risks and mitigations

- Product authenticity/value uncertainty: keep the ring unpublished until composition and pricing justification are substantiated.

- Supplier stock-out after purchase: establish a stock confirmation cadence and a written cancel/refund SLA; later integrate inventory if supplier supports it.

- Dropship fulfilment quality: place test orders and define packaging, dispatch, tracking, return, breakage, and escalation responsibilities in writing.

- Low contribution margin: calculate per-SKU costs including shipping, payment fees, refunds/RTO, tax, ad spend and fixed costs before deciding promotions.

- Over-engineering: restrict MVP to catalog, checkout, order admin, corporate lead capture, and foundational SEO/performance.

- Animation harms performance/accessibility: use a motion budget, test real devices, and preserve reduced-motion behavior.

- SEO/AEO expectations exceed reality: implement best practices but do not promise rankings, traffic or AI citations.

- Template security assumptions: audit and replace demo provider/account behaviour before production.

## 14. Open decisions for founder review

These items should be resolved during PRD review or before the relevant implementation begins:

- Final brand name, domain, social handles, logo, colour palette and tone of voice.

- Whether the brand is primarily gifting-led or jewellery-led; whether the frame is a core brand product or a separate gift category.

- Whether only the frame launches first; ring stays draft until product documentation/value proposition are approved.

- Supplier legal name and written agreement: cost inclusions, availability, dispatch SLA, shipping, packaging, blind shipping/brand inserts, returns/damages, warranty, invoice/GST handling, bulk quantities, branding options and escalation contact.

- Delivery provider/aggregator, shipping coverage, free-shipping threshold, delivery promise, and COD policy.

- Payment gateway and settlement/refund workflow.

- Customer notification channel: email only, WhatsApp manually, or transactional WhatsApp integration later.

- Authentication model for admin and whether customer accounts are needed (recommended: guest checkout, no customer accounts in MVP).

- Hosting, email sender, analytics, error monitoring and budget constraints.

- Applicable legal/tax/product labelling obligations confirmed with qualified advisors.

## 15. Release readiness checklist

Do not launch live payments until every P0 item below passes:

- ☐ Approved brand/domain, contact details and policy content.

- ☐ Supplier has passed sample and test-order review.

- ☐ Product material claims and all visible product details verified.

- ☐ Ring remains unpublished unless verified and approved.

- ☐ Prices/taxes/shipping/returns are reviewed and consistently displayed.

- ☐ Payment test passes; signature-verified webhook and idempotency tested.

- ☐ Order created once; notification errors don’t lose orders.

- ☐ Supplier stock-out/cancel/refund process rehearsed.

- ☐ Admin authorisation and secrets checked; no demo credentials remain.

- ☐ Checkout/product mobile QA, keyboard accessibility, reduced-motion and major-browser checks pass.

- ☐ Sitemap, robots, canonicals, metadata, structured data and Search Console are configured.

- ☐ Analytics events verified and do not leak personal/payment data.

- ☐ Backups/recovery approach, monitoring and support owner are defined.

- ☐ Corporate enquiry notification and lead follow-up process are tested.

## 16. Review process and next documents

This PRD is the source of truth for the next artefacts. Review and approve or change requirements before detailed design is created.

- HLD: application boundaries, deployment view, key components, trust boundaries, payment/order sequence, supplier fulfilment sequence, caching and observability.

- LLD: page/component breakdown, module responsibilities, order state machine, validation, error handling, admin auth, idempotency, caching/invalidation and testing strategy.

- Database design: MongoDB collections, key shapes, indexes, validation, retention and audit fields.

- API contract: endpoints, request/response schemas, auth/roles, error codes, webhook verification, idempotency and rate limits.

- Implementation plan: repository audit report, scaffold decision, milestones, tasks and definition of done.

Review status: Please review this PRD first. Items in Section 14 are explicit decision points; no HLD/LLD/database/API contract should silently assume answers to them.

## 17. References

- Google Search Central — AI features and your website: https://developers.google.com/search/docs/appearance/ai-features

- Google Search Central — JavaScript SEO basics: https://developers.google.com/search/docs/crawling-indexing/javascript/javascript-seo-basics

- Google Search Central — Product structured data / merchant listings: https://developers.google.com/search/docs/appearance/structured-data/product and https://developers.google.com/search/docs/appearance/structured-data/merchant-listing

- web.dev — Core Web Vitals: https://web.dev/articles/vitals

- Epic Design Labs — Next.js ecommerce starter: https://github.com/Epic-Design-Labs/nextjs-ecommerce-starter

- Vercel — Next.js Commerce: https://github.com/vercel/commerce

- Medusa — Next.js starter storefront docs: https://docs.medusajs.com/resources/nextjs-starter

End of PRD v0.1 — Founder review draft